## Slide 1: Paul Minner: Individual Pieces
Originally Parachute Deployment, Getting Unstuck from Obstacles, and Touching the Finish Pole
  Finished most functionality by last progress report
Last 5 Weeks
  Integration onto Raspberry Pi Zero
  Merging all modules into a single program

## Slide 2: Progress
  Finally tested software on actual hardware
  Need to combine separate modules
    Encapsulated each Module in a class
    Created parent class to distribute shared data (GPS Locations, Image Data)
    Created new header file and makefile for automatic compilation
  Need to get Pi Running
    Boot Operating System (Purchased MicroSD Card)
    Navigate UI (Needed Mini-HDMI, USB Hub, Ethernet Connection)
    Install OpenCV
    Compile Program
    Create script to run at startup and automatically shut down

## Slide 3: Problems
Merge Modules
  Not all modules are fully functional
    Don’t take input from sensors
    Very close, just waiting on ME and ECE teams
Get Pi Running
  Rover Still Unfinished
    Unable to hook up program to real sensors/motors
    Cannot do proper testing
    Will be finished Friday of Finals Week

## Slide 4: Plan
Hook up software to sensors/motors
  Should be doable before end of Spring Break
Lots of Testing
  Determine tests to run
  Get Unstuck From Obstacles
    Likely to need revision after testing
  Touch the Finish Pole
    May not work well in practice

## Slide 5: Demo
Unable to show software running on Pi
Will show merged program running on my machine