## Slide 1: Paul Minner
At the start of this term, I had the implementation of my modules planned, but not written yet.
Parachute Deployment
  Deploy the parachute at the target altitude.
Getting Unstuck from Obstacles
  Back up in different directions.
Finding/Touching the Finish Pole
  Instruct rover which direction to move to hit the pole.

## Slide 2: Week 1
Scheduled weekly meetings with TA
Researched hardware components I use
  GPS – Altitude Sensor
    1.5 times less accurate than horizontal coordinates
Thought about how to simulate hardware components
  GPS
  Camera object detection module (Written by other team member)

## Slide 3: Week 2
Not much accomplished
Planned what needed to be completed for alpha build
  Simulate each module.
    Simulating some portions, like the object detection, was difficult.
ARLISS Group meetings planned for Tuesdays 6:00 PM

## Slide 4: Week 3
Met with entire ARLISS group
  Discussed other team’s due dates
  Learned specific hardware (Raspberry Pi Zero)
Made significant progress on parachute deployment
Began work on getting unstuck from obstacles

## Slide 5: Week 4
Continued working on modules
Began working on OneNote page
  Revised Tech Review and Design Document (Minor)
    Changed Technology for finding and touching finish pole

## Slide 6: Week 5
Finished parachute deployment and getting unstuck from obstacles modules.
  Simulated GPS by decreasing altitude by constant value after each call
  Simulated Camera finding finish pole with a random value
Later, will need to test with actual hardware.

## Slide 7: Week 6
Finished the find/touch the finish pole module.
  All of my code is complete for alpha
Worked on writing progress report and presentation
Should easily finish by Friday deadline

## Slide 8: Recap/Future
Created working simulations for my three modules
  Will need to be tested later more thoroughly (With actual hardware)
By beta, all modules need to be combined to create one program, and program needs to run on real hardware.
Next term, individual modules need to be refined based on testing using the real hardware.

## Slide 9: Demo
Parachute Deployment
Getting Unstuck from Obstacles
Finding/Touching the Finish Pole