## Slide 1: Week 3: Progress
Met our Mentor
Met our Extended Team of Engineers
Assigned the Problem Statement

## Slide 2: Week 3: Plan
Finish Rough Draft of Problem Statement
Work on Final Draft of Problem Statement
Meet with Mentor
Meet with Extended Team

## Slide 3: Week 3: Problems
Met with Extended Team near End of Week
Assignment Due Date Pushed Back
Met with Client near End of Week
Design of Project is Completely Left to Students

## Slide 4: Week 4: Progress
Finished Rough Draft of Problem Statement
Finished Final Draft of Problem Statement
  Added Abstract
  Finished Performance Metric
Met with Mentor
Met with Extended Team of Engineers
  Decided upon ROV for Design

## Slide 5: Week 4: Plan
Finish Final Draft of Problem Statement
Write Weekly Progress Report
Begin Working on Requirements Document

## Slide 6: Week 4: Problems
Not Many Problems this Week
No Competition Guidelines

## Slide 7: Week 5: Progress
Submitted Problem Statement Final Draft
Finished Most of the Requirements Document Rough Draft
Met with Mentor

## Slide 8: Week 5: Plan
Finish the Requirements Document
Finalize Formatting for LaTex
Write Weekly Progress Report

## Slide 9: Week 5: Problems
Lack of Competition Guidelines
Developed Our Own Requirements
No Hardware Chosen for Project
ARLISS Website is Vague