## Slide 1: Week 6: Progress
Submitted Requirements Document
Planned Tech Review
  Research Autonomous Navigation Systems
Met with Mentor

## Slide 2: Week 6: Plan
Write Majority of Tech Review
  Split the Project into 12 Tasks
  Research Our Specific Tasks
  Find 3 Technologies for Each Task

## Slide 3: Week 6: Problems
No Group Meeting
  Still Unclear on Specific Sensors
  No Input from Group

## Slide 4: Week 7: Progress
Wrote Majority of Tech Review
  Divided Project into 12 Tasks
  Researched 3 Technologies for Each Task
Started Thinking about Design of Tasks

## Slide 5: Week 7: Plan
Finish Tech Review
Meet Group to Discuss Sensors
Begin Creating Design Document

## Slide 6: Week 7: Problems
No Group Meeting
  Unclear on Specific Sensors
  Had to Make Assumptions for Tech Review
  Assumptions May be Incorrect
Realized Software Would be Designed Concurrently with Hardware
  Need to think of Simulation Methods