## Slide 1: Week 3: Progress
Met our Mentor
Met our Extended Team of Engineers
Assigned the Problem Statement

## Slide 2: Week 3: Plan
Finish Rough Draft of Problem Statement
Work on Final Draft of Problem Statement
Meet with Mentor
Meet with Extended Team

## Slide 3: Week 3: Problems
Met with Extended Team near End of Week
Assignment Due Date Pushed Back
Met with Client near End of Week
Design of Project is Completely Left to Students

## Slide 4: Week 4: Progress
Finished Rough Draft of Problem Statement
Finished Final Draft of Problem Statement
  Added Abstract
  Finished Performance Metric
Met with Mentor
Met with Extended Team of Engineers
  Decided upon ROV for Design

## Slide 5: Week 4: Plan
Finish Final Draft of Problem Statement
Write Weekly Progress Report
Begin Working on Requirements Document

## Slide 6: Week 4: Problems
Not Many Problems this Week
No Competition Guidelines

## Slide 7: Week 5: Progress
Submitted Problem Statement Final Draft
Finished Most of the Requirements Document Rough Draft
Met with Mentor

## Slide 8: Week 5: Plan
Finish the Requirements Document
Finalize Formatting for LaTex
Write Weekly Progress Report

## Slide 9: Week 5: Problems
Lack of Competition Guidelines
Developed Our Own Requirements
No Hardware Chosen for Project
ARLISS Website is Vague

## Slide 10: Week 6: Progress
Submitted Requirements Document
Planned Tech Review
  Research Autonomous Navigation Systems
Met with Mentor

## Slide 11: Week 6: Plan
Write Majority of Tech Review
  Split the Project into 12 Tasks
  Research Our Specific Tasks
  Find 3 Technologies for Each Task

## Slide 12: Week 6: Problems
No Group Meeting
  Still Unclear on Specific Sensors
  No Input from Group

## Slide 13: Week 7: Progress
Wrote Majority of Tech Review
  Divided Project into 12 Tasks
  Researched 3 Technologies for Each Task
Started Thinking about Design of Tasks

## Slide 14: Week 7: Plan
Finish Tech Review
Meet Group to Discuss Sensors
Begin Creating Design Document

## Slide 15: Week 7: Problems
No Group Meeting
  Unclear on Specific Sensors
  Had to Make Assumptions for Tech Review
  Assumptions May be Incorrect
Realized Software Would be Designed Concurrently with Hardware
  Need to think of Simulation Methods

## Slide 17: Week 8: Progress
Submitted Tech Review
All-group meeting held
  Discussed hardware plan
  GPS Senor
  9V 1200-1500 mAh battery
Planned Design Document

## Slide 18: Week 8: Plan
Finish Design Document early
Plan for Progress Report
Hold an all-group meeting

## Slide 19: Week 8: Problems
Imaging sensor unknown
Control board unknown

## Slide 20: Week 9: Progress
Individual work on Design Document
All-group meeting
  Image sensor

## Slide 21: Week 9: Plan
Finish and edit Design Document
Begin work on Progress Report and presentation
Record as a group

## Slide 22: Week 9: Problems
Control board still unknown

## Slide 23: Week 10: Progress
Finishing up the design document
Start working on the progress report

## Slide 24: Week 10: Plan
Playing around the video tools
Finishing the progress presentation hopefully by this weekend.

## Slide 25: Week 10: Problems
For the future hardware desgin, the electrical engineers apparently want to use an AtMega128 processor. We suspect that it is only because that is what they are accustomed to and not because it is the best tool for the job. Ideas for sensors were also mentioned. Hopefully they consider the CMOS and the ultrasonic sensors that we researched and suggested to them.